## Slide 1
ENGINEERING DECISION LOG
WHAT I DID & WHY
A walkthrough of every engineering choice made on the After12th AI project — and the reasoning behind it.
AI MODEL
AUTH
DATABASE
UI / UX
Built by Cherry · Engineered with Claude · One session · 8 major decisions

## Slide 2
AFTER12TH AI · DECISION LOG
2 / 12
THE STARTING POINT
What I found when I opened the project for the first time.
WHAT EXISTED
Marketing HTML pages (index, neet, jee, etc.)
React SPA with 8 routes
35 mock questions + 28 colleges
Server scaffold for Claude API
Pricing UI (display only — no payments)
Login form with localStorage-only auth
THE GAPS
AI tutor required a paid Claude API key
No real user accounts (anyone could "login")
Mock test scores died with browser cache
Footer credited the wrong AI provider
Mojibake emojis in marketing HTML files
React app and HTML site had conflicting flows

## Slide 3
AFTER12TH AI · DECISION LOG
DECISION #1 · VERIFY FIRST
Before touching code, prove the existing app actually works end-to-end.
1
DIAGNOSE BEFORE PRESCRIBING
Run the server, hit every endpoint, audit dependencies — then write the report.
WHAT
Booted server.cjs locally
Confirmed Vite build present in dist/
POSTed to /api/chat with each mode
Mapped all 6 React pages to routes
WHY
Half the user's "missing features" usually already exist
Avoid rewriting code that already works
Catch silent breakage early (api keys, broken builds)
Build trust with concrete proof, not opinions
OUTCOME
Found project was 95% complete
Only real blocker was a missing API key
Saved hours of unnecessary refactoring
Gave user a clear "what's done vs missing" map
3 / 12

## Slide 4
AFTER12TH AI · DECISION LOG
DECISION #2 · GEMINI OVER CLAUDE
Match the AI model to the user's budget — not the other way around.
2
FREE TIER > BETTER MODEL, WHEN BUDGET = ₹0
Swap Anthropic Claude API for Google Gemini 2.5 Flash.
WHAT
Rewrote server.cjs to call generativelanguage.googleapis.com
Used native Node fetch — no extra SDK
Kept same /api/chat contract → zero frontend changes
Added placeholder-key detection for demo fallback
WHY
Claude needs ₹400+ minimum + credit card
Gemini = 250 req/day, 10 req/min, FREE forever
User is a student building a portfolio
Answer quality is more than enough for tutoring
OUTCOME
Same API surface, zero downstream rewrites
Real AI tutor working with ₹0 spend
Easy to switch back later (one function swap)
No vendor lock-in — same demo-mode fallback
4 / 12

## Slide 5
AFTER12TH AI · DECISION LOG
DECISION #3 · FIREBASE AUTH
Real accounts beat localStorage — but only if setup stays painless.
3
MANAGED AUTH OVER CUSTOM BACKEND
Use Firebase Authentication for Email + Google sign-in.
WHAT
Added firebase npm package
Created src/firebase.js with config + helpers
Rewrote Login.jsx with real auth flow
Added Google SVG logo + friendly error map
WHY
Building auth from scratch = 2 weeks + bugs
Firebase = 50,000 monthly users FREE
Industry-standard JWT, password hashing, OAuth
No backend code, no DB, no email service needed
OUTCOME
Users persist forever (not just this browser)
One-click Google sign-in works on mobile too
Demo mode still available for unconfigured setups
Code paths cleanly fall back if Firebase is off
5 / 12

## Slide 6
AFTER12TH AI · DECISION LOG
DECISION #4 · FIRESTORE + SECURITY RULES
A NoSQL doc store is enough when each user owns one document.
4
NOSQL DOC PER USER
Cloud-sync scores and study plans to Firestore at users/{uid}.
WHAT
Built src/userdata.js — unified read/write helper
Updated Dashboard, MockTest, StudyPlanner
Database in asia-south1 (Mumbai) for speed
Published security rules: uid-only access
WHY
localStorage data dies with browser cache
Users expect cross-device sync
Firestore free tier covers thousands of users
Per-user docs = simple model, simple rules
OUTCOME
Scores follow user across devices automatically
Per-user data isolation — even devs can't read
Offline-first: localStorage mirror keeps app fast
Test mode replaced with permanent secure rules
6 / 12

## Slide 7
AFTER12TH AI · DECISION LOG
DECISION #5 · TRIPLE THE CONTENT
Real mock tests need a real question bank — and breadth across chapters.
5
CURATED COVERAGE BEATS RAW COUNT
Expand to 95 questions + 53 colleges with explanations.
WHAT
NEET: 20 → 50 (Physics, Chem, Bio + numericals)
JEE: 15 → 45 (added Maths, advanced topics)
Colleges: 28 → 53 (more IITs, NITs, AIIMS, BITS)
Every question has step-by-step explanation
WHY
20 questions ≠ a real mock test
Single-chapter coverage made stats meaningless
Students judge a prep app by question depth
Explanations are the differentiator vs free PDFs
OUTCOME
Mock tests now span 20+ chapters
College finder covers Tier 1 + Tier 2 across India
Rank predictor has real cutoffs to map against
App finally feels like a serious study tool
7 / 12

## Slide 8
AFTER12TH AI · DECISION LOG
DECISION #6 · BUG AUDIT, NOT BUG HUNT
Read the source for confidence-1 bugs — don't hope to spot them at runtime.
6
STATIC REVIEW > RANDOM CLICKING
Audit code for React anti-patterns and stale strings, fix in one pass.
WHAT
navigate() during render → <Navigate /> component
Footer "Powered by Claude" → "Powered by Gemini"
Fake social icons → real <a target="_blank">
Emoji Google logo → real multi-color SVG
WHY
Runtime testing misses warning-only bugs
Stale strings damage credibility instantly
cursor: pointer with no link is user-hostile
Polish details signal product quality
OUTCOME
Zero React render warnings
Footer correctly credits the live AI provider
Social icons actually work on click
Login button looks like a real Google button
8 / 12

## Slide 9
AFTER12TH AI · DECISION LOG
DECISION #7 · MARKETING + APP COEXIST
Don't kill the static HTML site — let it live alongside the React build.
7
TWO FRONT-ENDS, ONE SERVER
Give Vite a dedicated entry (app.html) so marketing HTML stays untouched.
WHAT
Created app.html as the React mount file
Pointed Vite's rollupOptions.input there
Post-build copies dist/app.html → dist/index.html
Kept marketing HTML files at project root
WHY
Marketing HTMLs work offline via file://
Vite was choking on emoji-mangled index.html
Server-served React needs index.html as root
One file shouldn't do two incompatible jobs
OUTCOME
npm run build now works cleanly
Server serves React SPA at /
File-explorer users still see marketing site
Both flows point to the same /login route
9 / 12

## Slide 10
AFTER12TH AI · DECISION LOG
DECISION #8 · DOUBLE-DECODE REPAIR
Bug investigation: PowerShell's default encoding silently corrupted UTF-8.
8
DIAGNOSE ROOT CAUSE, DON'T RETYPE
Reverse the corruption mathematically instead of restoring from backup.
WHAT
Identified: PS Get-Content read UTF-8 as Win-1252
Wrote bytes back garbled (🎓 became "ðŸŽ\"")
Used Win-1252 GetBytes then UTF-8 GetString
Restored all 6 marketing HTML files
WHY
No git history meant no backup to revert
Retyping all emojis is error-prone
Understanding the bug prevents recurrence
A 6-line fix beats 6 file rewrites
OUTCOME
All emojis restored across 6 files
Title bars, buttons, hamburger menu = clean
User learned why and how to avoid next time
Documented in memory for future sessions
10 / 12

## Slide 11
AFTER12TH AI · DECISION LOG
11 / 12
THE FINAL ARCHITECTURE
Every decision above, assembled into a single system.
CLIENT (BROWSER)
React 18 + Vite
UI + routing
Firebase Auth SDK
Email + Google sign-in
userdata.js helper
Reads/writes Firestore
localStorage mirror
Offline cache
SERVER (NODE)
Express 5 + CORS
REST API
Rate limiter
30 req/min/IP
/api/chat endpoint
Routes to Gemini
Demo-mode fallback
Works without API key
CLOUD (GOOGLE)
Gemini 2.5 Flash
AI brain (free tier)
Firebase Auth
User identity (free)
Firestore (Mumbai)
NoSQL doc per user
Security Rules
uid-locked access

## Slide 12
8 DECISIONS
ONE PRODUCTION-READY APP
8
DECISIONS
95
QUESTIONS
53
COLLEGES
₹0
SPEND
Every choice optimised for: free, secure, simple, reversible.
AFTER12TH AI · Decision Log · 2026